## Slide 1: MF 30k
Monster Fighter 30.000

## Slide 2: Idea & Motivation
Dungeon Crawler
Turn based
Loosely Based on Card Game Munchkin
Collect Cards, Increase your stats, fight monsters, get the loot
Pixel art

## Slide 3: Planned Features
Turn based combat
Randomized items
Self-made pixel art
Game logic running in spring backend
Communication via REST interface

## Slide 4: Technologies & Tools
Spring Framework (Eclipse Spring Tool Suite)
Unity (Frontend)
Procreate (Art)
GitHub (Version Control)
Jira (Agile Workflow)

## Slide 5: Product Backlog
Designing Backend Classes
Designing REST Interface
Basic Game Mechanics (Frontend)
Establishing Color palette / Consistent Design Language
Create Card Pool
  Enemy Variants
  Item Stats
Game Assets (Art)
  Player
  Enemy
  Room/Walls
  Chest
  Card
  Items

## Slide 6: Schedule
Week 1 (31.03-07.04): Fully Design Backend, 1st Draft of REST Interface, Color Palette, Background & Card Sprites, Setting up Jira
Week 2 (08.04-14.04): Implement Backend, Finalize REST Interface, Enemy Variants, Game Mechanics Frontend
Week 3 (15.04-21.04): More Backend Implementation, Basic Game Loop, Item Variants
Week 4 (22.04-28.04): First Alpha Version
Week 5 (29.04-05.05): Different Enemies and Events, Bugs, Testing
Week 6: (06.05-12.05): Documentation, Updating Backlog, Planning for 2nd Phase

## Slide 7: Work Division
Team Leader: Barbara
Backend: Barbara
Frontend: Kay
Design: Yana